Automatic Installation

**[Principle:] Installation Guide of Procedures, follow manual.**

**[Platform:] OS: Win Server 2008/Auto IT: V3.4/Python: V3.6/Qt 5/Database Sqlite 3.**

* GUI.

- Original autoIt GUI

- PyQT

- Li Zhao

* Automatic Scripts (pdf,ie etc).

- refer to manual page no.

- Zhang Xue Dong / Liu Heng Jun

* Centralink csv files and database.

- refer to basic database and advanced features list.

- Xie Zhong Xin / Wang Chun Lei

**[DeadLine:]** 30th/June/2017

**[Starting Date:]** 1st/March/2017

**[Project Team Members:]**

* Li Zhao
* Zhang Xue Dong
* Wang Chun Lei
* Xie Zhong Xin
* Liu Heng Jun
* Raymond
* Dai Han Peng (monitor)

**[Milestone 1:]** 1st/May/2017

**[Meetings:]** Every Tuesday morning 9 am.

**[version Control:]** ~~SVN/~~ Git